Weightage – Engineering Excellence

| Parameter | Weight (%) |
| --- | --- |
| Code Quality | 10% |
| Test Coverage | 50% |
| CI/CD Maturity | 20% |
| Security Posture | 10% |
| IDP Adoption | 10% |
| Total | 100% ~ 1 |

Weightage – AI Maturity

| Parameter | Weight (%) |
| --- | --- |
| AI Maturity | 100% ~ 1 |

Total Technology Factor = Engineering Excellence + AI Maturity

= 1 + 1

= 2

Tech factor is used to determine the effort required to deliver the story point in person days

higher the maturity of Engineering, lower the tech factor

lower the maturity of Engineering, higher the tech factor

AI Maturity values

Yet to start : 0

Initial Adoption : 0.25

Tool as Assistant : 0.5

Supervised Agent: 0.75

Autonomous Agent: 1

Sample values

| Parameter | Values |
| --- | --- |
| Code Quality | 50% ~ 0.5 |
| Test Coverage | 45% ~ 0.45 |
| CI/CD Maturity | 50% ~ 0.5 |
| Security Posture | 60% ~ 0.6 |
| IDP Adoption | 40% ~ 0.4 |
| AI Maturity | 0 |

Tech factor = (1-Code Quality) * Code Quality weightage

+ (1-Test Coverage) * Test Coverage weightage

+ (1-CI/CD maturity) * CI/CD maturity weightage

+ (1-Security posture)* Security Posture weightage

+ (1-IDP Adoption) * IDP Adoption weightage

+ (1-AI maturity) * AI maturity weightage

0.05 + 0.225 + 0.10+ 0.06 + 0.04+ 1

=1.475

Tech factor = (1-0.5)*0.1 + (1-0.45)*0.5 + (1-0.5)*0.2 + (1-0.6)*0.1 + (1-0.4)*0.1 + (1-0)*1

= 0.5*0.1 + 0.55*0.1 + 0.5*0.2 + 0.4*0.1 + 0.6*0.1 + 1

= 0.05+0.055+0.10+0.04+0.06 + 1

= 1.305